Product Requirements Document (PRD)

Bản PRD này đã bao gồm đầy đủ logic Frontend, Backend, Database Schema và Design System mà chúng ta đã thống nhất.

[SYSTEM PROMPT & PRD FOR AI CODING AGENT]

Role: You are an Expert Full-Stack Developer and Senior UX/UI Designer.

Task: Build Phase 1 of a mobile-first web application called "Bảo Bối" based on the exact specifications below.

1. PROJECT OVERVIEW

- Project Name: Bảo Bối (Phase 1).

- Description: A mobile-first, ad-free online story library for children and teens (ages 5-15).

- Core Philosophy: Cozy, fast (3-click to play), safe, and distraction-free. No public comments, no ads, no autoplay.

- Tech Stack Recommendation (Implement this):

  - Frontend: Next.js (React), Tailwind CSS (for fast styling).

  - Backend/Database: Supabase (PostgreSQL) or Firebase.

  - Storage: Cloud Storage (AWS S3, Supabase Storage, or Firebase Storage) for handling heavy audio/video/image files.

2. DATABASE SCHEMA (DATA MODELS)

Create the database based on this schema.

Table: stories

- id (UUID, Primary Key)

- title (String, Required)

- slug (String, Unique, Required)

- primary_age_group (Enum: '5-8', '9-12', '12-15')

- topics (Array of Strings) - e.g., ['Cổ tích', 'Ngủ ngon']

- format (Enum: 'audio', 'video', 'comic', 'canva')

- duration_minutes (Integer)

- cover_image_url (String, URL)

- media_file_url (String, URL - for Audio/Video)

- canva_embed_link (String, nullable)

- short_description (String, max 150 chars)

- summary (Text)

- learning_points (Array of Strings)

- questions (Array of Strings)

- is_bedtime (Boolean, default false)

- status (Enum: 'draft', 'published', 'hidden', default 'draft')

- created_at (Timestamp)

3. DESIGN SYSTEM & GLOBAL STYLES

Apply these styles using Tailwind config.

- Colors:

  - Background (Global): #FFF4D8 (Warm paper)

  - Background (Bedtime Mode): #17213A (Night library)

  - Text Primary: #1F2430

  - Text Secondary: #6F675B

  - Age Group 5-8 Theme: #F6C65B (Honey Yellow), #D98B8B (Soft Earth Pink)

  - Age Group 9-12 Theme: #2F6F5E (Forest Green), #5E9BC6 (Soft Blue)

  - Age Group 12-15 Theme: #2A1E3F (Navy Purple), #B8783E (Antique Bronze)

- Typography:

  - Font Family: Be Vietnam Pro (or Nunito Sans fallback).

  - Mobile Sizes: Hero Title (32px), Section Title (24px), Card Title (18px), Body (16px, line-height 1.5).

- UI Elements:

  - Border Radius: Cards (20px), Buttons (100px - Pill shape).

  - Shadows: Very soft, diffused brown shadows on light mode.

4. CORE COMPONENTS REQUIRED

Build these reusable React components first:

- StoryCard:

  - Props: story object.

  - Layout: Image top (60% height, rounded-t-[20px]), Content bottom.

  - UI: Show Cover Image, Age Badge, Topic, Duration, Title (max-line: 2), Short description (max-line: 1).

  - CTA: Large "Nghe ngay" button at the bottom of the card.

- AudioPlayer:

  - UI: Huge Play/Pause button (64x64px), Timeline slider, Current time / Total time, -10s / +10s buttons.

  - State: Must handle async audio streaming. Support Dark Mode variant.

- AgeGateCard:

  - Visual card for the 3 age groups. Props for custom colors, icons, and text.

- BottomNav:

  - Sticky bottom on mobile. 4 Tabs: Nhà (Home), Khám phá (Explore), Đêm (Bedtime), Tủ sách (Favorites/Saved).

5. FRONTEND SCREENS (USER APP)

Implement Mobile-First responsive layouts (base: 390x844).

- 1. Home Page (/)

  - Header: Logo (left), Search Icon (right).

  - Hero Section: Title "Mở cánh cửa Bảo Bối tối nay".

  - Age Gates (Horizontal Scroll): 3 Cards linking to Age Hubs.

  - Section: "Một câu chuyện nhỏ trước khi ngủ" (Links to Bedtime mode).

  - Section: "Mới vào thư viện" (Horizontal list of StoryCards).

- 2. Age Hubs (/age/[group])

  - Filter chips at the top (Topics).

  - Vertical list or CSS Grid of StoryCards belonging to the specific age group.

- 3. Story Detail (/story/[slug])

  - Sticky header with "< Trở lại" button.

  - Huge Cover Image or Canva iframe (MUST be lazy-loaded).

  - Title, Badges (Age, Topic, Duration).

  - Fixed AudioPlayer component right below the description.

  - Content: Summary, "Con sẽ khám phá được gì?" (bullet points), 3 Questions.

- 4. Bedtime Mode (/bedtime)

  - UI strictly forced to Dark Theme (#17213A background).

  - Filter by duration (5m, 10m, 15m).

  - Auto-sleep timer options. NO video autoplay.

- 5. Explore (/explore)

  - Grid of TopicTile components (Square cards with icons and short text).

6. BACKEND CMS (ADMIN DASHBOARD)

Create a separate route (e.g., /admin) for content management. It must be a desktop-optimized CRUD interface.

- Story List: Table showing all stories, status, and edit buttons.

- Create/Edit Story Form:

  - Text inputs for Metadata (Title, Slug, Descriptions).

  - Dropdowns for Enums (Age group, format).

  - Crucial: File Upload UI. When uploading Image/Audio/Video, the app MUST upload the file to Cloud Storage and save the returned URL to the database. Do NOT save media as Base64 or on the local server.

  - Input field for Canva Embed Link.

  - Submit button to save to Database.

7. STRICT SYSTEM CONSTRAINTS (DO NOT IGNORE)

- Performance: Implement next/image for image optimization. Lazy load all iframes (Canva/Video). Audio must stream, not download entirely before playing.

- UX Rule: Maximum 3 clicks from Home to playing an audio file.

- Safety: Do NOT implement user comment sections. Do NOT include any third-party ad networks or trackers.

8. INITIAL MOCK DATA (Seed Script)

Write a seed script to insert these 2 mock stories into the DB upon initialization so I can test the UI immediately:

- Title: "Chiếc Gối Biết Kể Chuyện", Age: '5-8', Topic: 'Ngủ ngon', Duration: 7, Format: 'audio'.

- Title: "Hồ Sơ Số 17: Thành Phố Không Có Bóng", Age: '12-15', Topic: 'Bí ẩn', Duration: 18, Format: 'audio'.

END OF PRD